# Initial Project Planning Template

| Date | 16 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-1806 |
| Project Name | Personalized Networking Assistant |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

Below is a proposed backlog for the Personalized Networking Assistant. Team Members and Sprint Start/End Dates are left blank for your team to assign during sprint planning.

| Sprint | Functional Req. (Epic) | User Story # | User Story / Task | Story Pts | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Onboarding & Auth | USN-1 | As a user, I can sign up and log in with email or Google/LinkedIn OAuth. | 2 | High |  | 06-07-2026. | 09-07-2026 |
| Sprint-1 | Contact Import | USN-2 | As a user, I can import my existing contacts from email/LinkedIn in one click. | 3 | High |  | 06-07-2026 | 09-07-2026 |
| Sprint-1 | Contact Management | USN-3 | As a user, I can manually add, edit, and tag a contact. | 2 | High |  | 06-07-2026 | 09-07-2026 |
| Sprint-2 | Notes & Interactions | USN-4 | As a user, I can log a note or interaction against a contact. | 2 | High |  | 10-07-2026 | 12-07-2026 |
| Sprint-2 | AI Message Drafting | USN-5 | As a user, I can request an AI-drafted personalized follow-up message for a contact. | 3 | High |  | 10-07-2026 | 12-07-2026 |
| Sprint-2 | Reminders | USN-6 | As a user, I receive a reminder when a contact hasn't been engaged with in a set period. | 2 | Medium |  | 10-07-2026 | 12-07-2026 |
| Sprint-3 | Meeting Prep | USN-7 | As a user, I can generate a meeting-prep brief summarizing a contact's history before a call. | 3 | Medium |  | 13-07-2026 | 15-07-2026 |
| Sprint-3 | Dashboard | USN-8 | As a user, I can view a relationship health overview across all my contacts. | 2 | Low |  | 13-07-2026 | 15-07-2026 |